Wout’s project evaluation

At the beginning of the project we came up with the idea to make a cryptocurrency trader application. Although I don’t understand that much of cryptocurrencies I liked this idea. It is not possible to say if I’m satisfied with the final product yet because we got a little extra time due some complications and thus the project is not finished yet. However, I believe that I will be satisfied with the final product of the application.

When working on the project my task was to develop the client and the wallet. The process started quite good, everybody could work on their own part which all went quite well and that promised a good final product. However, when merging all individual made parts of the project we had some complications (for which we received some extra time). The main reason for these problems at merging the end of the project was that we gave ourselves too little time to merge the project. Merging gave some errors that we didn’t see beforehand.

In future work I would probably try to merge the separate parts of the project earlier so that some problems can be discovered sooner and thus fixed within the time span of the project. In a future project I would also make more use of Github, which I didn’t use that much this time because at the beginning it was very new for me.